KHAN E AZAM  —  ORDER MANAGEMENT SYSTEM

Inventory Management Module

PROPOSAL & REQUIREMENTS DOCUMENT

A plain-language overview of the proposed Inventory Management module for review and
approval, including what it will do, how it fits into the existing OMS, and what
information is needed from Khan E Azam before development can begin.

STATUS: FOR REVIEW & APPROVAL — NOT YET BUILT

Prepared August 2026  |  Version 1.0

Table of Contents

1. Purpose of This Document	1

2. Why an Inventory Module? The Gap Today	1

3. What the Module Will Do — Overview	1

4. Feature Breakdown	1

4.1  Ingredient & Raw Material Catalog	1

4.2  Recipes — Linking Menu Items to Ingredients	1

4.3  Automatic Stock Deduction	1

4.4  Supplier & Purchase Management	1

4.5  Stock Adjustments — Wastage, Damage & Manual Counts	1

4.6  Low-Stock Alerts	1

4.7  Inventory Reports	1

4.8  Role-Based Access	1

5. How It Fits Into Your Existing OMS	1

6. What We Need From You Before Development Starts	1

6.1  Information to Provide	1

6.2  Decisions to Make	1

6.3  Technical Readiness (Our Side)	1

7. Assumptions & What’s Out of Scope (For Now)	1

8. Suggested Phased Rollout (Indicative)	1

9. Benefits Summary	1

10. Next Steps & Sign-Off	1

11. Financial Breakdown	1

Approval	1

# 1. Purpose of This Document

This document proposes a new Inventory Management module for the Khan E Azam Order Management System (OMS) — the same system already used today for taking orders, managing the menu, running deals, and reviewing sales.

It explains, in plain language, why this module is needed, what it will do, how it will fit into the system you already use, and — most importantly — what information and decisions Khan E Azam needs to provide before development can start.

Status: Nothing described in this document exists yet. This is a proposal for your review and approval. Once approved and the prerequisites in Section 6 are gathered, the development team will confirm a build timeline and get started.

# 2. Why an Inventory Module? The Gap Today

The OMS currently manages the menu you sell from and the orders you take — but it has no concept of the raw materials and stock behind that menu. Today:

A menu item can only be marked Available or Unavailable by hand — there is no stock count behind it, and nothing turns it off automatically when an ingredient runs out.

There is no record of raw materials, ingredients, or supplies at all — no stock levels, no suppliers, no purchase history.

There is no link between what is sold and what is consumed — the system has no way to know that selling one Chicken Biryani used a certain amount of rice, chicken, and spices.

There is no wastage, spoilage, or stock-count tracking, and no warning when something is about to run out.

In short: the OMS today tells you what you sold and for how much, but not what it cost you to make it or how much stock you have left. The Inventory Management module closes that gap.

# 3. What the Module Will Do — Overview

In simple terms, the Inventory Management module will let Khan E Azam:

Keep a live stock count of every raw material and ingredient in the kitchen and store.

Automatically reduce stock as orders are placed, based on the recipe behind each menu item.

Record stock coming in from suppliers, so purchases are tracked and stock levels stay accurate.

Record stock lost to wastage, spoilage, or damage, separately from normal sales usage.

Get warned before running out of an ingredient, instead of finding out mid-service.

See reports on stock value, consumption, and wastage to support better purchasing decisions.

It will look and feel like the rest of the OMS — same login, same navigation style, same green branding — because it will be built directly into the existing system rather than as a separate application.

# 4. Feature Breakdown

## 4.1  Ingredient & Raw Material Catalog

A master list of everything you stock — for example Rice, Chicken, Cooking Oil, Flour, Soft Drink Bottles, Packaging Boxes. For each item, the system will record:

A name and category (e.g. Meat, Vegetables, Spices, Packaging, Beverages).

A unit of measurement (kilograms, litres, pieces, packets, etc.).

The current stock level, updated automatically as stock is used or received.

A reorder/low-stock level, so the system knows when to warn you.

## 4.2  Recipes — Linking Menu Items to Ingredients

This is the piece that connects the Inventory module to your existing Menu. For each menu item, you define how much of each ingredient one serving uses — for example, "1 Chicken Biryani = 250g Rice + 150g Chicken + 20g Spice Mix." This is what is often called a recipe or a Bill of Materials (BOM).

Note: This link is the foundation the automatic deduction feature (4.3) depends on. Without it, stock can still be tracked, but it would need to be adjusted by hand after every order instead of automatically.

## 4.3  Automatic Stock Deduction

Once recipes are set up, placing an order in the existing New Order screen will automatically reduce the stock of every ingredient that order used — with no extra step for the cashier or waiter taking the order. Cancelled orders can restore the deducted stock.

## 4.4  Supplier & Purchase Management

A simple directory of your suppliers (name, contact details, what they supply), and a way to record stock received from them — what was bought, how much, at what price, and when. Recording a purchase automatically increases the relevant stock levels.

## 4.5  Stock Adjustments — Wastage, Damage & Manual Counts

Not all stock loss comes from sales. This feature lets staff record stock lost to spoilage, wastage, breakage, or kitchen error — and lets a manager correct stock levels after a physical stock count, with a reason recorded for every adjustment so there is always a clear trail of what changed and why.

## 4.6  Low-Stock Alerts

When an ingredient’s stock falls below its reorder level, it will show up as a warning — similar to the notification shortcuts already on today’s Dashboard — so staff can reorder before it runs out rather than after.

## 4.7  Inventory Reports

A set of reports to support purchasing and cost-control decisions, for example:

Current stock levels and estimated stock value.

Ingredient consumption over a date range (what’s being used fastest).

Purchase history by supplier.

Wastage/adjustment history, to spot recurring problems.

Estimated food cost per menu item, based on its recipe and ingredient prices — a natural extension once recipes (4.2) are in place.

## 4.8  Role-Based Access

Access to Inventory screens will be controlled the same way every other section of the OMS is today, through Admin → Roles & Rights — so you decide exactly which roles (e.g. Admin, Manager, or a new "Storekeeper" role) can view stock, record purchases, or make adjustments.

# 5. How It Fits Into Your Existing OMS

A guiding principle of this proposal is that Inventory should feel like a natural part of the OMS you already use, not a bolt-on system:

Same login, same users — no separate accounts or separate system to learn.

Same navigation style — a new "Inventory" section will appear in the sidebar alongside Orders, Menu Management, and Deals, visible only to the roles you grant it to.

Same permissions engine — governed by the existing Roles & Rights screen described in the User Manual, not a separate permissions system.

Same visual style — built using the same design template (tables, forms, charts) already used throughout the OMS, so it looks and behaves consistently.

Connected to Orders and Menu Items — so that placing an order in the system you already use is what triggers stock movement, with nothing extra for front-of-house staff to do differently.

Note: No new software, app, or separate login will be needed for staff or customers. Everything happens inside the OMS you already have running.

# 6. What We Need From You Before Development Starts

To build this module accurately — especially the automatic stock deduction in Section 4.3 — the development team needs certain information and decisions from Khan E Azam up front. Gathering these in advance is the single biggest factor in keeping the project on schedule.

## 6.1  Information to Provide

| ☐ | Ingredient / raw material list — every raw material, ingredient, and consumable you want tracked (food items, packaging, beverages, etc.), ideally in a simple spreadsheet. |
| --- | --- |
| ☐ | Unit of measurement per ingredient — e.g. kilograms, grams, litres, pieces, packets — so quantities are recorded consistently. |
| ☐ | Opening stock count — how much of each ingredient you currently have on hand, so the system starts with accurate numbers on day one rather than zero. |
| ☐ | Recipe / quantity per menu item — for each menu item, how much of each ingredient one serving uses. This is the most time-consuming item to prepare but is essential for automatic deduction (Section 4.3) and food-cost reporting (Section 4.7) to work. |
| ☐ | Supplier list — names and contact details of your regular suppliers, and what each one typically supplies. |
| ☐ | Approximate ingredient costs — last purchase price (or an estimate) per ingredient, needed only if you want stock value and food-cost reports; can be skipped if that reporting isn’t a priority yet. |

## 6.2  Decisions to Make

| ☐ | Reorder / low-stock levels — either provide a specific threshold per ingredient, or agree on a simple default rule (e.g. alert when stock falls below 3 days’ average usage) that the system can apply automatically. |
| --- | --- |
| ☐ | Who manages inventory — confirm which roles should be able to view stock, record purchases, and make adjustments (e.g. Admin and Manager only, or a new dedicated role). |
| ☐ | Single store or multiple locations — confirm whether all stock is tracked in one central store, or whether more than one kitchen/branch needs stock tracked separately (this affects the underlying design, so it’s best decided before development starts rather than added later). |
| ☐ | Wastage/adjustment process — who is responsible for recording wastage or doing physical stock counts, and how often (e.g. daily wastage log, weekly stock count). |

## 6.3 Technical Readiness (Our Side)

These are items the development/IT side will confirm before starting — listed here for full transparency:

| ☐ | No new hosting, servers, or third-party services are required — the module runs inside the existing OMS on the same infrastructure you already have. |
| --- | --- |
| ☐ | A short downtime window may be needed once, to apply the update to the live system — this will be scheduled outside business hours and confirmed with you in advance. |

# 7. Assumptions & What’s Out of Scope (For Now)

To keep the first version of this module realistic and quick to deliver, the following are assumed to be out of scope unless you tell us otherwise. Any of these can be added later as a follow-up phase.

Manual data entry, not scanning — stock-in and stock counts are typed in; barcode or RFID scanning is not included unless specifically requested.

No automatic supplier ordering — the system will alert you when stock is low, but will not automatically place orders with suppliers; purchases are recorded after the fact.

No accounting software integration — inventory value and cost reports stay inside the OMS; connecting to external accounting software (e.g. QuickBooks) is not included.

Single storage location assumed — unless Section 6.2 confirms multiple branches/locations need separate tracking.

Same browser-based system — no separate mobile app; used the same way as the rest of the OMS, on a computer or tablet browser.

# 8. Suggested Phased Rollout (Indicative)

Rather than building everything at once, we suggest rolling this out in phases — each one delivers usable value on its own, and later phases build on the ones before. Exact timelines will be confirmed once the information in Section 6 is available; the grouping below is for planning discussion only.

| Phase | What’s Delivered |
| --- | --- |
| Phase 1 — Foundation | Ingredient catalog, supplier directory, opening stock, and manual stock adjustments. Stock can be tracked and viewed, but deduction is manual. |
| Phase 2 — Automation | Recipes linked to menu items, and automatic stock deduction when orders are placed. This is where the module starts saving staff time. |
| Phase 3 — Insight & Alerts | Low-stock alerts, purchase recording tied to stock-in, and the full set of inventory reports (consumption, wastage, stock value, estimated food cost). |

Note: This phasing is a suggestion to make the project easier to plan and approve — it is not a fixed contract. The development team can propose a different grouping once the prerequisites in Section 6 are reviewed.

# 9. Benefits Summary

| Benefit | How This Module Delivers It |
| --- | --- |
| Fewer stockouts | Low-stock alerts mean staff reorder before an ingredient runs out mid-service. |
| Less wastage | Recording wastage/spoilage separately makes recurring problems visible instead of hidden in "missing stock." |
| Better cost control | Recipes + ingredient cost data enable a real food-cost-per-item view, not just a guess. |
| Less manual counting | Automatic deduction from sales reduces how often staff need to physically count stock. |
| Smarter purchasing | Consumption reports show what’s actually being used, supporting better ordering decisions from suppliers. |
| One system, not two | Inventory lives inside the OMS staff already use daily, with no second login or app to manage. |

# 10. Next Steps & Sign-Off

Review this proposal and confirm the scope described in Sections 3 and 4 matches what you need.

Confirm the decisions in Section 6.2 (reorder rule, who manages inventory, single vs. multiple locations).

Begin gathering the information checklist in Section 6.1 (ingredient list, opening stock, recipes, suppliers) — this can start in parallel with approval and does not need to be finished before signing off.

Once approved, the development team will confirm a detailed timeline against the phases in Section 8.

# 11. Financial Breakdown

- The financial breakdown of the Inventory Management Module for Khan E Azam Restaurant is as follows:

| Module | Duration | Total (PKR) |
| --- | --- | --- |
| Inventory Management Module | 15 – 20 days | 75,000/- |

Total Module Cost: PKR 75,000/-

## Approval

|  | Name | Signature | Date |
| --- | --- | --- | --- |
| Khan E Azam |  |  |  |
| DEVNET Solutions |  |  |  |